# DAY 1 – Lock Down TEI (Foundation Day)

Goal: Finish all XML so you never touch it again.

1. Morning (1.5–2h)

- Use 21r.xml as encoding template

- Correct:

  - 22r.xml

  - 22v.xml

  - 23r.xml

- Do not think about XSL or JS yet

2. Midday (1–1.5h)

- Correct:

  - 23v.xml

  - 24r.xml

  - 24v.xml

3. Late session (1–1.5h)

- Correct:

  - 25r.xml

  - 25v.xml

- Quick consistency pass across all XML files

✅ End of day: TEI DONE

# DAY 2 – XSLT: Text First

Goal: Everything encoded in TEI appears correctly in HTML.

1. Morning (1.5–2h)

- Open Frankenstein_text.xsl

- Add/verify templates for:

  - <lb/>

  - <hi rend="sup">

  - <hi rend="u">

  - overwriting additions

  - circled page number

2. Midday (1–1.5h)

- Add CSS classes from XSL:

  - .mary-add, .mary-del

  - .percy-add, .percy-del

3. Late session (1–1.5h)

- Test on 3 different pages

- Fix anything that breaks on variation

✅ End of day: Text renders correctly everywhere

# DAY 3 – XSLT Metadata + CSS

Goal: Stats + clean visual layer.

1. Morning (1.5–2h)

- Extend Frankenstein_meta.xsl:

  - count Mary corrections

  - count Percy corrections

  - word count

- Display as list or table

2. Midday (1–1.5h)

- Update style.css:

  - superscripts

  - underline

  - circled page number

  - deletion styling

3. Late session (1–1.5h)

- Cross-browser sanity check

- Fix layout issues

✅ End of day: Edition looks “finished”

# DAY 4 – JavaScript Interactivity

Goal: All required buttons work.

1. Morning (1.5–2h)

- Highlight Mary vs Percy function

- Ensure classes toggle cleanly

2. Midday (1–1.5h)

- Deletion toggle:

  - hide/show without layout collapse

3. Late session (1–1.5h)

- EXTRA: reading view

  - remove deletions

  - flatten additions inline

✅ End of day: All interactions done

# DAY 5 – HTML + Polish

Goal: Submission-ready.

1. Morning (1–1.5h)

- Finish index.html

- Add images, links, text, name

2. Midday (1–1.5h)

- Navigation buttons (prev/next)

- Test page flow

3. Final session (1–2h)

- Full checklist pass

- Fix edge cases

- Clean comments / indentation

✅ End of day: Ready to submit